TestPlan

BankCore Enterprise Management Software Test Plan

Ronald William Jennings

20240407

Section 1: Test plan Identifier	2

Section 2: Introduction	2

Section 3. Test Items	3

Section 4: Features to be Tested	4

Section 5: Features NOT to be Tested	6

Section 6: Test Approach	8

Section 7: Item Pass/Fail Criteria	9

Section 8: Test Deliverables	10

Section 9: Testing Tasks	11

Section 10: Environmental Needs	13

Section 11: Responsibilities	14

Section 12: Schedule	14

Section 13: Risk Analysis	15

## Section 1: Test plan Identifier

- Document ID: BEMS-TP-001

- Document Title: BankCore Enterprise Management System – Software Test Plan

- Version: 1.0

- Date: 21 August 2026

- Author: Ronald William Jennings

- Student Number: 20240407

- Status: Draft

## Section 2: Introduction

### Project Background

- The purpose of this document is to outline the plan that will be implemented to test BankCore Enterprise Management System to simulate real-world skills which a junior software tester must possess.

- The desired goal that is to be achieved is to demonstrate that I possess the necessary skills with planning and designing the testing criteria and then the ability to implement and execute the testing, when that is done, I must also display the necessary skills to deliver a satisfactory report of the comprehensive tests whilst ensuring that I am using the industry-standard .Net testing frameworks

### Scope Of Testing

The scope of the test plan covers the functional and non-functional testing of all major modules of BMES. This includes all features including Account Management, Transaction Engine, Interest Calculator, Loan Processing, Reporting Engine, Authentication Module and Validation Library.
The testing frameworks used will be black-box, white-box and grey-box techniques.

### Objectives of the Testing Effort

The objectives of the testing are:

- That the application meets the specified functional requirements.

- To detect and document problems using structured test design techniques

- To deliver acceptable and professional documentation of the tests in accordance with the IEEE 829 standard.

- To demonstrate my competency in test planning, test case design, test automation, defect management and reporting.

## Section 3. Test Items

Software items which will be tested as part of this project:

### Core Business Logic (BankCore.Core)

- AccountService – Account creation, update, closure and query operations

- TransactionService – Deposits, withdrawals, transfers and transaction edits

- InterestCalculator – Simple and compound interest calculations

- LoanService – Loan applications, repayment schedules, late payments and early settlement

- AuthService – Login, session management and role-based access control

- ValidationService – Input validation and rule checking

- ReportingService – Account statements, audit logs and summary reports

- Domain Models – Account, Transaction, Loan and related entities

- Interfaces – IAccountRepository, ITransactionRepository, ILoanRepository and related contracts

### Data Layer

Separate in-memory repositories and data used in the application to complete its functions

### Supporting Items

Any helper or support services that affect the behaviour of the modules listed above

## Section 4: Features to be Tested

These are the features that need to be tested

### Account Management

- Creation of new accounts

- Updating account details and status

- Closing accounts

- Searching and retrieving account information

- Account state changes

### Transaction Engine

- Deposits

- Withdrawals

- Transfers between accounts

- Transaction reversals

- Business rule enforcement

- Audit map generation

### Interest Calculator

- Simple interest calculation

- The compound interest calculation

- The behaviour of the feature at interest rate boundaries

- Accuracy of the results returned

### Loan Processing

- Loan application and affordability checks

- Repayment schedule creation

- Loan amount calculation and penalties

- Early settlement calculations

- Edit loan details

### Authentication Module

- User login with valid and invalid credentials

- Session token generation, expiry and invalidation

- Role-based access control

- Password policy enforcement

### Validation Library

- Input cleaning, filtering and validation

- Data type and limit checking

- Handling of null, empty, and invalid inputs

### Reporting Engine

- Creation of account statements

- Audit log and summary report generation

### Non-Functional Features

- Performance of critical features and functions

- Basic security controls

- Adaptability of software against invalid and unexpected inputs

## Section 5: Features NOT to be Tested

The following items are exempt from the testing items:

### User Interface Presentation

The presentations of the application will not be tested because the main goal of this project is to test the business logic of the functions not the appearance of the Graphical user interface.

### External Systems and Integrations

All 3rd party software and integrations will not be tested because the application uses inhouse data collection and is not optimised of such integrations.

### Hardware and Operating System Compatibility

Multiple environment testing will not take place the justification for this is that the project scope involves testing the application on a single user environment and no emphasis will be placed on the adaptability of the application in other environments.

### Full Performance and Load Testing at Scale

Basic performance measurements will be taken whilst large-scale load and stress testing is excluded it is not possible to do testing at that scale because of time and resource constraints of the project.

### Advanced Security Penetration Testing

Deep security testing such as full penetration testing or encryption strength analysis is out of scope. The scope of the testing only includes basic authentication, authorisation and input validation security checks

### Documentation and Help Text

The following documents will not be tested: manuals, help text and end-user documentation. The reason for this decision is because such documents were not provided in the delivered application source code

## Section 6: Test Approach

### Overall Strategy

The overall strategy that I will be implementing throughout the testing of the application is to make use of black-box, white-box and grey-box testing. I will use the following statagies to ensure correct testing of the application is achieved:  equivalence partitioning, boundary value analysis, decision table testing, state transition testing and error guessing. The goal of these tests will be to ensure that both positive and negative test case will be created. Across all three .NET testing frameworks automated unit and integration-style tests will be implemented.

### Framework Allocation

In accordance with the project requirements, the testing frameworks are allocated as follows:

- MSTest: Account Management, Authentication Module, Validation Library

- NUnit: Transaction Engine, Reporting Engine

- xUnit: Interest Calculator, Loan Processing

### Technique Approach by Module Type

- Account Management & Loan Processing – Grey-box testing

- Transaction Engine – Grey-box testing

- Interest Calculator & Loan calculations – White-box and black-box

- Authentication & Validation – Black-box and negative testing

- Reporting Engine – Black-box testing

### Levels of Testing

The testing strategy prioritises unit testing of the business logic. Limited integration testing is also done through the service layer, using mocks in place of the real data layer. However, end-to-end testing of the console menus is not the main focus.

## Section 7: Item Pass/Fail Criteria

### Module-Level Criteria

A module will be considered to have **passed** testing when:

- All high-priority and critical test cases for that module have been executed.

- At least 95% of the planned test cases for the module have passed.

- No open Critical or High severity defects remain unresolved.

- The minimum code coverage thresholds defined in the project brief have been achieved for that module.

A module will be considered to have **failed** testing when:

- One or more Critical defects remain open.

- Less than 90% of the planned test cases have passed.

- The required code coverage thresholds have not been met.

### Overall System Criteria

The BEMS application will be considered ready for release recommendation only when:

- All modules have met their individual pass criteria.

- A minimum of 15 defects has been identified, logged and addressed.

- Regression testing has been completed after defect fixes.

- The final Software Test Report has been produced and reviewed.

## Section 8: Test Deliverables

The following deliverables will be produced:

### Planning Documents

- Software Test Plan

- Risk Register

### Test Design Documents

- Test Case documents

- Traceability Matrix

- Decision Tables and State Transition diagrams

- Equivalence Partitioning and Boundary Value Analysis worksheets

### Test Execution & Defect Documents

- Test Execution Log / Summary

- Defect Log

- Regression test records

### Automation & Evidence

- Automated test projects

- Code coverage HTML reports

- Screenshots of test runs, coverage results and tool configuration

- Git commit history

### Final Reporting

- Software Test Report

- Evidence Portfolio

- Reflection Journal

## Section 9: Testing Tasks

The testing work is divided into five phases with the following estimated effort:

### Phase 1 – Environment Setup & Test Planning (20 hours)

- Install and configure .NET SDK, Visual Studio, Git and required tools

- Create solution structure and test projects

- Research IEEE 829 standard

- Write Software Test Plan

- Create Risk Register

### Phase 2 – Test Design & Test Case Writing (35 hours)

- Design functional test cases for all modules

- Apply Equivalence Partitioning, Boundary Value Analysis, Decision Tables, State Transition Testing and Error Guessing

- Design non-functional test

- Create Traceability Matrix

- Produce supporting design worksheets

### Phase 3 – Test Framework Implementation (45 hours)

- Implement automated tests in MSTest, NUnit, xUnit

- Apply mocking with Moq across all three frameworks

- Achieve required code coverage thresholds

- Generate coverage reports

### Phase 4 – Test Execution & Defect Management (30 hours)

- Execute all test cases

- Log defects with full details

- Perform retesting and regression testing

- Record non-functional test results

- Update Traceability Matrix and Test Execution Summary

### Phase 5 – Reporting & Portfolio Compilation (20 hours)

- Write Software Test Report

- Compile Evidence Portfolio

- Write Reflection Journal

- Final review, packaging and submission

Total estimated effort: approximately 150 hours

## Section 10: Environmental Needs

### Hardware

- Standard development workstation

### Software

- Operating System: Windows 10/11

- .NET SDK: version 8.0 or later

- Integrated Development Environment: Visual Studio 2022 / 2026

- Version Control: Git

- Testing Frameworks and Packages:

  - Microsoft.NET.Test.Sdk

  - MSTest.TestAdapter & MSTest.TestFramework

  - NUnit & NUnit3TestAdapter

  - xunit & xunit.runner.visualstudio

  - Moq

  - FluentAssertions

  - coverlet.collector

- Reporting Tool: dotnet-reportgenerator-globaltool

### Configuration

- Separate test projects for MSTest, NUnit and xUnit

- Project references from each test project to BankCore.Core and BankCore.Data

- Test results and coverage reports stored under BankCore.TestDocs

## Section 11: Responsibilities

### Junior Software Test Engineer

- Prepare the Test Plan and Risk Register

- Design all test cases and supporting artefacts

- Implement automated tests in MSTest, NUnit and xUnit

- Execute tests and log defects

- Perform regression testing

- Produce the Software Test Report, Evidence Portfolio and Reflection Journal

- Maintain the Git repository and all documentation

### Stakeholders

- Project Supervisor / Facilitator – Reviews deliverables, conducts viva, and provides final assessment

- Simulated Development Team– Responsible for fixing logged defects

- Academic Assessor – Evaluates the complete portfolio against the assessment rubric

## Section 12: Schedule

| Phase | Phase Title | Estimated Hours | Planned period |
| --- | --- | --- | --- |
| 1 | Environment setup & Test Planning | 20 hours | 21-22 August 2026 |
| 2 | Test Design & Test Case Writing | 35 hours | 22-23 August 2026 |
| 3 | Test Framework Implementation | 45 hours | 25-27 August 2026 |
| 4 | Test Execution & Defect Management | 30 hours | 27-28 August 2026 |
| 5 | Reporting & Portfolio Compilation | 20 hours | 29 August 2026 |
|  | Total | 150 hours |  |

## Section 13: Risk Analysis

| Risk ID | Risk Description | Category | Likelihood | Impact | Risk Rating | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| R001 | Financial calculation errors in interest or loan modules | Functional | High | High | Critical | Boundary value tests + formula verification |
| R002 | Insufficient funds check missing on withdrawals | Functional | High | High | Critical | Decision table and negative tests |
| R003 | Session token not invalidated on logout | Security | Medium | High | High | Authentication test cases + manual trace |
| R004 | Incorrect account state transition | Functional | Medium | High | High | State transition testing |
| R005 | Race conditions or data inconsistency in transfers | Functional | Medium | High | High | Atomicity and rollback tests |
| R006 | Weak or missing input validation | Security | High | Medium | High | Extensive negative and robustness tests |
| R007 | Code coverage below required thresholds | Process | Medium | Medium | Medium | Continuous coverage measurement with Coverlet |
| R008 | Time pressure leading to incomplete test design | Project | High | Medium | High | Strict adherence to phase plan and prioritisation |
| R009 | Defects introduced while fixing other defects | Process | Medium | Medium | Medium | Full regression testing after each fix |
| R0010 | Misunderstanding of complex business rules | Functional | Medium | High | High | Decision tables + careful code tracing |
| R0011 | Performance of critical operations exceeds thresholds | Non-Functional | Low | Medium | Low | Stopwatch-based performance tests |
| R0012 | Incomplete traceability between requirements and tests | Process | Medium | Medium | Medium | Maintain and update Traceability Matrix continuously |